Plan and Milestones

Plan

Month 1: November

Research (What’s needed for the project)

Month 2: December

Practical Research (Decide on Data Sources, Tools and other Technologies to be used)

Start Model Design (Documentation)

Model Selection

Month 3: January

Start model implementation (Data Collection)

Data Collection and Data Preparation

Data Cleaning and Preprocessing

Feature Engineering

Month 4: February

Model Evaluation (Model Verifying and Validation)

System Implementation

System Integration

Debugging and System improvements

Month 5: March

Deployment And System Maintenance

System Maintenance, Configuration, and Support (Creating model patches and update the model)

System Monitoring and Patching

Milestone

Month 1: End of November

Find enough information.

Month 2: End of December

Having Strong Foundation and Fundamentals of Data Science

Complete First Phase of documentation

Data Source(s) Selection

Model(s) Selection

API(s) selection

Month 3: End Of January

Complete First Phase of Implementation

Data Gathering

Data Cleaning

Data Processing

Data Analysis

Month 4: End of February

Complete Second Phase of Implementation

Building Models

System Up and Running

System Verification and Debugging

Month 5: End of March

System Deployment, Maintenance, and Support

System Monitoring and Patching (Updates)

Updating Documentation

Product Presentation

Research

Samkele Mathe

- Algorithmic Trading Using Python https://www.youtube.com/watch?v=xfzGZB4HhEE&ab_channel=freeCodeCamp.org. This video contains a similar project to the one we have been working on and thus has helped me understand the scope of our project.

- Asked ChatGPT which method is best to forecast currency pairs future values https://chatgpt.com/share/673c3930-faf8-8009-aae7-9d4deec4cba0

- Asked Chat GPT for use cases for an AI trading platform as a data scientist https://chatgpt.com/c/673c27bf-7db0-800b-8de4-e92aad126e78

- Matplotlib Tutorial https://www.w3schools.com/python/matplotlib_intro.asp. Needed a Matplotlib tutorial as I struggled to plot data on PyCharm

- Market Data https://marketwatch.com. This website provides market data on various currency pairs.

- The various factors that affect currency pairs https://investopedia.com

- News Articles https://fxstreet.com. This website provides news articles from across the world which affect the market. The website provides several articles on a specific currency pair per day.

- Web Scraping Chrome Extension https://webscraper.io

Retlhotse Magano

Data gathering

- yfinance API: An open-source tool that uses Yahoo's publicly available APIs.

link: yfinance · PyPI

- Finnhub API:  Real-Time RESTful APIs and WebSocket for Stocks, Currencies, and Crypto

link: Finnhub Stock APIs - Real-time stock prices, Company fundamentals, Estimates, and Alternative data.

- Alpha Vantage API: Alpha Vantage provides real-time and historical financial market data through a set of powerful and developer-friendly data APIs and spreadsheets.

link: Free Stock APIs in JSON & Excel | Alpha Vantage

Models

- A guide to Time Series forecasting: A Guide to Time Series Forecasting in Python | Built In

- Time Series Forecasting using Recurrent Neural Networks (RNN) in TensorFlow: Time Series Forecasting using Recurrent Neural Networks (RNN) in TensorFlow - GeeksforGeeks

- Udemy course: Time Series Analysis and Forecasting using Python: https://www.udemy.com/share/102NsQ3@icBT6ikkWD_51jiDgW9s74iHvkoF9Lqls3MqkwuBG2isAT4dSq26cVig_RR3dXOt_A==/

Sandiswa Ntuli

Data gathering

- Alpha Vantage offers real-time and historical financial market data through robust, developer-friendly APIs and spreadsheet tools. There are Free and paid plans available. https://www.alphavantage.co/documentation/

- Yahoo Finance offers historical currency exchange rates and financial data. Its free and easy to access https://algotrading101.com/learn/yahoo-finance-api-guide/

- Finnhub API offers historical, real-time market data and economic news and events affecting forex markets. https://finnhub.io/docs/api

- Web scraping you can use it to gather data for building trading models when APIs or direct data sources are unavailable. https://youtu.be/nBzrMw8hkmY?si=WpJJy2r_9au4uw

Models

- Deep learning (RNN) : https://www.simplilearn.com/tutorials/deep-learning-tutorial/rnn

- Machine Learning (Neural Network): https://youtu.be/XVN3XlF-naA?si=Pt7weqMkYNBpTMjV

Additional research

- Python for data science: https://youtu.be/yGN28LY5VuA?si=1YNpSNubnMKhK8pl

Siyanda Ntuli

Data Gathering

Tools:

- yFinance: A Python library that allows users to access historical market data from Yahoo Finance.

Data Source: https://finance.yahoo.com/

Source: yfinance · PyPI and Microsoft Copilot.

- Python ‘Request’ Library: The Requests library provides a simple API for interacting with HTTP operations such as GET, POST, etc.
The methods implemented in the Requests library execute HTTP operations against a specific web server specified by its URL.

Data Source: Free Stock APIs in JSON & Excel | Alpha Vantage

Source: API Documentation | Alpha Vantage and Microsoft Copilot

Models

Linear Regression, Logistic Regression, Decision Tree in Machine Learning, Confusion Matrix, and K- Means Clustering

Source: https://lms.simplilearn.com/courses/4227/Introduction-to-Data-Science

Completed Introduction to Data Science course:

Content:

- Data Science & Python (Data Science Libraries, incl: NumPy, Matplotlib, etc)

- Data Science Maths (Linear Functions, Slope and Intercepts)

- Data Science Statistics (Variance and Correlation Matrix)

- Data Science Advanced (Linear Regression)

Source: https://www.w3schools.com/datascience

Besana Tladi

- This website helped me understand the rich history of the oldest currency (GBP) and the most used currency (USD) and how they interact as a pair as well as way to technically analyse the chart: https://www.babypips.com/search?q=gbpusd

- This website helped me understand more about GARCH vs ARIMA and if they’re suitable models for forecasting forex data: https://www.linkedin.com/pulse/arima-vs-garch-time-series-forecasting-mahdi-navaei

- The following websites are more time series and machine learning models that can be used for forecasting:
-  SARIMA: Introduction to Seasonality in Time Series
- LSTM Networks: Time Series Forecasting with LSTMs using TensorFlow 2 and Keras in Python | by Venelin Valkov | Towards Data Science

- These websites provide an concise overview of how one can use Python for forex forecasting:
- https://thecleverprogrammer.com/2023/05/29/currency-exchange-rate-forecasting-using-python/
- https://www.kaggle.com/code/paulbacher/forex-trend-predictions-classic-ml-approach